The Seedling Automation Expansion: Mitigating Regulatory Risk Through Digital Data Integration Kate Herrick Capella University IT-FPX 4997: Capstone I Site Supervisor: [Placeholder: Site Supervisor's Name/Role] [Placeholder: Date]

I. Organizational Introduction and Problem Statement

Greenfield Financial operates as a Farm Credit System Agricultural Credit Association (ACA), serving client-shareholders across multiple states. As a financial cooperative, the organization’s mission relies on deep relationships and maintaining the fiscal health of its agricultural clients. A critical requirement is the annual submission of detailed balance sheets (assets, liabilities, income, and expenses) used for portfolio analysis, client evaluation, and regulatory reporting to the Farm Credit Administration (FCA).

The current process presents a critical risk and efficiency bottleneck:

- Manual Data Entry Risk: Clients mail in paper forms, which staff must manually transcribe into Salesforce and subsequently into the SQL database. This "data marathon" introduces significant risk of human error, potentially compromising data integrity for financial evaluations.

- Operational Bottleneck: The resource demand during January's annual reporting cycle drains highly skilled staff from strategic work (relationship management, analysis) into tedious, low-value data transcription.

- Compliance Vulnerability: The paper-based process increases the surface area for physical data loss, violating modern data security expectations for sensitive financial information.

The Seedling Automation Expansion project is chartered to transform this manual process into a secure, end-to-end digital data integration pipeline.

II. Project Charter (Narrative Summary)

The Seedling Automation Expansion project is a strategic response to mandated regulatory compliance and the need for significant operational efficiency improvements. It is chartered to eliminate manual data entry of client balance sheets by implementing a fully automated, secure data flow from client submission through all core enterprise systems.

Strategic Objectives and Scope

The primary objective is to achieve 100% data integrity for all balance sheet line items by removing human transcription from the process. This will immediately free internal staff resources from the annual data marathon and provide an enhanced, digital client experience.

The project scope focuses on building and modifying the necessary components for this data pipeline:

- Digital Submission Form: Creating a secure, web-enabled form within the Salesforce platform for structured data capture.

- Salesforce API Integration: Implementing a new API call to instantly transmit line-item data into a dedicated Custom Salesforce Object.

- ETL Job Modifications (Internal and External): Updating the existing Extract, Transform, Load (ETL) jobs to pull the new detailed line-item data from Salesforce, load it securely into the Greenfield SQL Database, and subsequently transmit it to the AgriBank System for external reporting.

The project explicitly excludes any work related to automated credit scoring, new business intelligence (BI) report development, or changes to foundational IT infrastructure not directly tied to the new ETL data flow.

Governance and Success Criteria

The success of the Seedling project will be measured by both its technical stability and its adoption rate:

- Data Validation: The final pipeline must demonstrate 100% functional accuracy when exporting data to the AgriBank system across all balance sheet scenarios.

- Process Automation: The manual "data marathon" must be fully eliminated for the subsequent annual reporting cycle.

- Client Adoption: The project must achieve a target of [Placeholder: Specific Client Adoption Percentage]% of client-shareholders successfully utilizing the new digital form.

- Project Duration and Budget: The project is estimated to take [Placeholder: Duration, e.g., Six to Eight Months] with an estimated total cost of [Placeholder: Total Budget Amount, e.g., $150,000].

III. Environmental Scan

The project is driven by three major external forces operating within Greenfield Financial's environment: the regulatory landscape, evolving market dynamics, and current technological trends.

Regulatory and Compliance Landscape (External)

The most forceful driver is the Farm Credit Administration (FCA) oversight. The legacy manual process exposes Greenfield to severe risks regarding data integrity and data security. Misplaced paper forms or transcription errors in the balance sheet data could lead to inaccurate portfolio analysis, resulting in non-compliance with FCA mandates. The Seedling project proactively addresses this by enforcing an encrypted, automated data capture process, aligning Greenfield with best-practice financial governance and mitigating potential regulatory action.

Market and Client Dynamics (External)

Client-shareholders, even within the cooperative model, increasingly expect modern, digital service delivery. The friction caused by mailing and hand-filling complex financial forms negatively impacts the client experience and could lead to competitive disadvantage against institutions offering streamlined online portals. The automation provides an opportunity to enhance client satisfaction and competitive standing, reinforcing the cooperative relationship through convenience. Internally, the project addresses the market demand for utilizing skilled analysts on high-value, strategic work rather than administrative data entry, improving staff morale and operational intelligence.

Technological and Automation Trends (External)

The Seedling expansion leverages the contemporary trends of the API Economy and intelligent process automation. The API integration replaces the human intermediary with a robust, programmatic connection between the client form and the enterprise systems (Salesforce, SQL, AgriBank). This movement toward interconnected systems using API-driven data exchange is the industry standard for secure, real-time data management and is necessary to maintain a reliable Single Source of Truth (SSOT). Success in this implementation validates Greenfield's ability to modernize its core ETL integration layer and sets a technical precedent for future automation projects.

IV. SWOT Analysis (Narrative)

The strategic feasibility of the Seedling project is assessed through an analysis of internal strengths and weaknesses, and external opportunities and threats.

Internal Factors (Strengths and Weaknesses)

Strengths: Greenfield possesses a robust, existing technical foundation, including established ETL jobs and a comprehensive Salesforce instance, which will serve as the base for the new data pipeline. There is also clear executive buy-in for this initiative, driven by the mandate to reduce financial and regulatory risk. The Project Manager, Kate Herrick, has prior experience with similar large-scale system integration projects.

Weaknesses: The primary internal weakness is the high dependence on legacy ETL jobs and the specialized Subject Matter Expertise (SME) required from the AgriBank Systems Administration team for modification and sign-off. This reliance creates a potential resource bottleneck. Furthermore, there is a risk of staff resistance to process change after years of institutionalizing the manual "data marathon" process, requiring deliberate change management.

External Factors (Opportunities and Threats)

Opportunities: The project presents a clear opportunity for enhanced client satisfaction and competitive differentiation by offering a superior digital service. The regulatory urgency imposed by the FCA also ensures that the project maintains high strategic priority and secured funding. Finally, the high labor cost associated with the manual "data marathon" translates into a guaranteed, high Return on Investment (ROI) for the automation effort.

Threats: The most critical threat is the potential for regulatory penalties or litigation risk from the FCA if a data integrity failure occurs before the automation is implemented and validated. Furthermore, if the project is significantly delayed, competitors may move faster to offer superior digital onboarding and documentation services, leading to a loss of market positioning. Finally, the resource bottleneck with the AgriBank Systems Admin is a threat, as lack of dedicated SME time could compromise the integrity of the data transmission to the external reporting system.

V. Governance and Resource Commitments

This project requires dedicated commitment from key organizational leaders to ensure its success.

Key Project Stakeholders

| Role | Responsibility |
| --- | --- |
| Executive Sponsor | [Placeholder: Executive Sponsor's Name] (Oversight and Strategic Mandate) |
| Project Manager | Kate Herrick (Execution, Scope Management, Risk Reporting) |
| Technical Lead | [Placeholder: Technical Lead's Name] (API/ETL Design and Development) |
| AgriBank Systems Admin | [Placeholder: Admin's Name] (Critical resource for ETL modification and sign-off) |

Authorization

This charter authorizes the initiation of the Seedling Automation Expansion project, committing the defined resources and budget toward the goal of mitigating regulatory risk and improving operational efficiency.

- Approved By: [Placeholder: Executive Sponsor Signature]

- Approved By: [Placeholder: Technical Director Signature]

- Approved By: [Placeholder: Project Manager Signature]

This combined document synthesizes the strategic, technical, and governance components of the Seedling project. We can now proceed to fill in the placeholders for the names, budget, and timeline, or move on to the next phase of detailed planning.